# 🧪 Test Strategy Document

📘 Document Version: 1.0

📅 Date: May 03, 2025

📂 Project: Manual Software Testing – Sample Application

✍️ Author: Sireesha Mudili

# 1. Introduction

The Test Strategy outlines the overall testing approach for the software application under test (AUT). It defines the objectives, scope, test levels, testing types, environments, tools, roles, and responsibilities to guide the testing process.

# 2. Objectives

- Ensure the application meets the business and functional requirements
- Identify defects and prevent leakage into production
- Validate usability, performance (manually where possible), and reliability
- Ensure traceability from requirements to test cases

# 3. Scope

**In Scope**
- Functional Testing of key modules
- User Interface (UI) validation
- Positive and Negative test case execution
- Regression Testing for modified modules
- Cross-browser checks (if web-based)

**Out of Scope**
- Load and performance testing
- Security and penetration testing
- Automated testing (handled in a separate project)

# 4. Testing Types

| Type | Description |
| --- | --- |
| Functional Testing | Verify that the application behaves as expected |
| Regression Testing | Ensure new changes do not affect existing features |
| UI Testing | Verify layout, elements, and usability |
| Smoke Testing | Basic checks to confirm stability |
| Exploratory Testing | Ad-hoc testing to find unexpected bugs |

# 5. Test Levels

- Unit Testing – N/A (covered by development team)
- Integration Testing – Limited to manual checks between modules
- System Testing – Main focus of this test strategy
- User Acceptance Testing (UAT) – Performed with stakeholders

# 6. Test Deliverables

- Test Plan
- Test Scenarios
- Test Cases
- Bug Reports
- Traceability Matrix
- Test Summary Report (optional)

# 7. Entry & Exit Criteria

**Entry Criteria**
- Requirements are finalized and approved
- Test environment is set up
- Test cases are prepared and reviewed

**Exit Criteria**
- All critical test cases are executed
- No high-priority defects remain open
- Test summary report is completed

# 8. Test Environment

- Local machines or staging environment
- Browsers: Chrome, Firefox (manually tested)
- Test data will be created manually as per scenarios

# 9. Tools Used

- Microsoft Excel / Google Sheets – Test cases, bug logs
- Google Docs / MS Word – Test plan and strategy
- Optional: Trello/Jira for defect tracking (manual alternative)

# 10. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Engineer | Create and execute test cases, log bugs |
| Test Lead | Review test cases, manage test progress |
| Developer (Optional) | Assist with bug triage and fixes |
| Stakeholders | Provide UAT feedback |

# 11. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Requirement changes during testing | Maintain traceability and quick updates |
| Incomplete requirements | Conduct clarification sessions |
| Lack of test data | Create dummy data and mock environments |

# 12. Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Sireesha | QA Engineer | (signed) | May 03, 2025 |
| Test Lead | QA Lead | (signed) | May 03, 2025 |